## Slide 1: Scrum-Agile vs. Waterfall Development
By: Timothy Johnson October 18th, 2024 Professor Morrison

## Slide 2: Key Roles in a Scrum-Agile Team
Product Owner: Acts as the liaison between stakeholders and the team, ensuring the product backlog reflects business needs (Cohn, 2019).
Scrum Master: Facilitates the Scrum framework and ensures that the team adheres to Agile principles (Rubin, 2019).
Development Team: A group of professionals who collaborate to deliver a working product increment in each sprint (Schwaber & Sutherland, 2020).

## Slide 3: Phases of the SDLC in Agile
Sprint Planning: This phase sets the direction for the sprint by selecting tasks from the product backlog (Schwaber & Sutherland, 2020).
Daily Standups: A brief, focused meeting where the team reviews progress and addresses roadblocks (Cohn, 2019).
Sprint Review: The team presents completed work to stakeholders to gather feedback (Rubin, 2019).
Sprint Retrospective: The team reflects on its performance and discusses improvements for the next sprint (Schwaber & Sutherland, 2020).

## Slide 4: Waterfall Development Approach
Linear Process: Waterfall development follows a step-by-step process from design to delivery, with each phase needing to be completed before moving on (Sommerville, 2016).
Rigid Structure: Changes made late in the process can be costly or difficult to implement, as earlier phases can't easily be revisited (Rubin, 2019).
Contrast Example: In Waterfall, if there’s an issue with requirements, the project might face delays because changes often require returning to earlier phases (Sommerville, 2016).

## Slide 5: Choosing Between Waterfall and Agile
When to Choose Waterfall: This approach works best for projects where requirements are well-defined and unlikely to change (Sommerville, 2016).
When to Choose Agile: Agile is better for projects that require flexibility and frequent customer feedback (Cohn, 2019).
Key Factors: Important considerations include the project's complexity, team dynamics, and the need for adaptability (Rubin, 2019).

## Slide 6: References
Cohn, M. (2019). Succeeding with Agile: Software development using Scrum. Addison-Wesley Professional.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.
Sommerville, I. (2016). Software engineering (10th ed.). Pearson.
Rubin, K. S. (2019). Essential Scrum: A practical guide to the most popular agile process. Addison-Wesley.